## Slide 1
US CATALOG AS BASELINE Start with consumer funnel Review attributes, not only KPIs
MEZYAN & BASTIEN OWN CANADA KPI definitions + Canada completion Canada weighs in on Gold design
CANADA BUILDS OWN KPI CATALOG Consistent with US definitions Gold = main consumption layer
I WORKSHOP 1 · 7 OCT
I CANADA SCOPE
I GOVERNANCE
I RENOVATE PROGRESS: KPI WORKSHOP 1 SET THE BASELINE

## Slide 2
10 GOLD DESIGN QUESTIONS UNRESOLVED Snapshots, derived KPIs, ID naming, definitions (contactable, engagement, new buyer, churn), Canada attributes, refresh, migration Deepti decides · late Canada input = rework on Canada dashboards
I 1
DATA ELEMENT REQUESTS PENDING Waiting: Sandra (SFMC, Attentive), Thomas & Oli (Genie) Received: Damien (sub-categories, Is_Churn_12M_36M)
I 2
WORKSHOP 2 NOT SCHEDULED Open: does someone else hold final say for Canada?
I 3
I RENOVATE RISKS & OPEN POINTS

## Slide 3
I RENOVATE NEXT STEPS
CANADA POSITION PER GOLD QUESTION Incl. rework cost on Canada dashboards · before workshop 2
I 1
30-MIN DECISION SLOT WITH DEEPTI Close Gold design questions with Canada input
I 2
KPI COVERAGE CHECK All Canada reporting KPIs present in the workbook
I 3
CHASE DATA TEAMS Sandra (SFMC, Attentive), Thomas & Oli (Genie)
I 4