## Slide 1
/ ELEVATE
OBJECTIVE OF THIS SLOT
Share a common understanding of Elevate and align on next steps for the team
Bastien
DUTHU
Mezyan
YOUSFI
1
CONTEXT
What Elevate is and why now
Scope and stakeholders involved
Key dates
2
UNDERSTANDING
What it changes for DDX Canada
Impacts on data, dashboards and ways of working
Open questions to clarify
3
NEXT STEPS
Actions and owners
Upcoming milestones
How each team member gets involved

## Slide 2
/ ELEVATE
1-2 · CONTEXT AND IMPACT
Renovate: one data layer for the Americas, and what it changes for us
TODAY
“How many engaged customers do we have?”
DDX Scorecard: one answer
BAR dashboard: another
LiveRamp file: a third
Tomorrow: one answer, everywhere.
Bronze · raw
Silver · cleaned
Gold · ready to use
Built by Americas IT in Databricks. Feeds dashboards, SFMC, Attentive, LiveRamp, Genie
1
Old tables go away: Reports on CRM Base and CRM Reporting get rebuilt on the new layer.
2
Same rules everywhere: USA, Canada and LATAM share KPI definitions; Canada adds only its specifics.
3
IT owns the build: Data cleaning and new KPIs go through IT’s backlog.

## Slide 3
/ ELEVATE
1 · CONTEXT · WHO IS INVOLVED
Who is involved
1
Canada business
Mezyan Yousfi & Bastien Duthu
Own Canada’s KPI definitions and sign-off
Ale
Final word for Canada
2
Americas IT
Deepti
Defines the gold layer
Andres
Builds it (data engineering)
Ajantha
Programme manager, USA, Canada and LATAM
3
Canada data users
Sandra
SFMC and Attentive
Damien
LiveRamp
Thomas & Oli
Reporting and Genie
Scope: consumer data for USA, Canada and LATAM. IT designs it; Canada weighs in on every choice that affects us.

## Slide 4
/ ELEVATE
3 · NEXT STEPS · MILESTONES
The road ahead
Workshops
7 and 15 Oct, with IT
Gap review
IT answers Canada’s questions
Canada KPI catalogue
Our definitions agreed
IT builds
Canada needs added
Reports move
Old and new side by side, then switch
Old tables off
Legacy CRM tables retired
Dates to be confirmed by IT. We will share them as soon as we have them.

## Slide 5
/ ELEVATE
3 · NEXT STEPS · HOW YOU GET INVOLVED
Three ways you can help
1
Name what you can’t live without
The KPIs, fields and filters you use every week, so we make sure they are in.
2
Share your hidden rules
Any cleaning, mapping or exclusion you apply in a query. IT will build it upstream.
3
List what you own
Every report, export or notebook you run on the old tables, so nothing is left behind.
Next actions: Bastien runs weekly follow-ups with IT · data teams finish their field lists · IT shares the delivery timeline
Questions: Bastien Duthu and Mezyan Yousfi